## Slide 1: PLANNING OF NEW TOWN
Siddiqa Amin (Assistant Professor)

## Slide 2: LECTURE NO.2 NEW TOWN PLANNING PROCESS

## Slide 3: 1) GOALS AND OBJECTIVES
Identifying the problems that are going to be solved by the new town as a comprehensive solution may best fit the development of special type of new town.
Goals and objectives must constantly be evaluated and redefined as surveys provide information even after a development has been planned.

## Slide 4: 2) REGIONAL FEASIBILITY STUDY
1. It determines the economic, social, physical and environmental possibilities of new town project.
2. It is related to considering potential problems of population, physical surroundings and climate.
3. The first regional feasibility study should be followed by more detailed study of the selected site.
4. A feasibility study of a site close to a metropolitan area may involve more aspects and be more expensive and longer than one conducted on rural site.

## Slide 5: 2) REGIONAL FEASIBILITY STUDY conti….
The feasibility study may include the aspects including:
  Regional political power structure to identify the agents that operate or interrelate communities
  Physical conditions like topography, drainage, land suitability, access, availability of sewerage, water supply and climate
  Availability of labour, unions, and attitudes of labourers towards organized industry
  Taxation system within the area
  Availability of attractions for the labourers to live in the area
  Transportation network, its frequency, conditions and access to site itself

## Slide 6: 3) FORMATION OF NEW TOWN DEVELOPMENT CORPORATION It should be responsible for
Assemblage of land
Planning of land
Implementation of the plan and development of the site
Development of major social services and public utilities required by the new town until local government is established
Management of financial resources

## Slide 7: 4) MANAGEMENT OF POTENTIAL FINANCIAL RESOURCES
The government should ensure funds for community needs such as schools, medical centers, public buildings, sewerage, and roads.
The government should also offer subsidies for low income housing.
Small land owners may invest in a new town corporation as shareholders.
After land acquisition, it may be cared for by government alone, by mutual agreement of public private agencies or returned to private party.
If land assemblage were handled by the public sector, the developer would be free to find innovative techniques to reduce the price of houses or improve planning and development.

## Slide 8: 5) LAND ASSEMBLAGE
Study of land ownership pattern of the potential site which include:
The owner of each land parcel and his address
The current price of a land parcel and its market value
Maps and lists of the division and subdivision of the land
The zoning and actual use of land

## Slide 9: 5) LAND ASSEMBLAGE Conti…
A developer must acquire land discreetly to avoid land speculation.
Developer must know all the owners and their agents and have alternatives prepared if they refused his offer.
Some owners could join the new town corporation and work with the developer.

## Slide 10: 6) BASE MAP PREPARATION
A few regional and site maps should be prepared immediately after a site has been selected
A regional base map gives detailed information on all potential sites of a region within a 5 to 10 mile radius of these sites. Base maps should indicate the following elements.
Drainage and surface water patterns
Topographical features and contour lines
Transportation networks, communication systems and infrastructure
Political jurisdictions and administrative lines
Census tracts or traffic zone lines
Existing structures and their functions
Wooded areas
Names of various sites and settlements

## Slide 11: 7) COMPREHENSIVE STRATEGIC PLAN
Socio political issues should be adequately addressed.
The process should be flexible to avoid bureaucratic pressure.
It will include the impact studies on the site and region by implementation of the proposed development plan

## Slide 12: 8) DEVELOPMENT PLAN BY PRIORITIES AND PHASES
This stage will consist of detailed planning and design of different parts of the town.
On the basis of detailed plans, cost benefit analysis is carried out to measure the feasibility of proposed plans.
Public hearings are arranged at this phase to get objections and improvements in the suggested development program.