## Slide 1: PLANNING SPORTS FACILITIES
Planning Process (lecture-2)
By
RABIA
Sports Sciences & Physical Education, LCWU

## Slide 2
1.3- Development of Alternative Solutions
There are several ways to achieve goals and objectives. At this stage the planner working with staff and community leaders, comes up with a list of alternative strategies to achieve the goals and objectives. There are 3 basic ways to collect information for this activity:
Investigate ways that other agencies and communities are achieving similar objectives.
Have staff and others generate ideas based on their personal experience.
Use knowledge gained from demonstration or pilot projects that offer possibilities in achieving the intended goals and objectives.

## Slide 3
1.3- Development of Alternative Solutions
Evaluation of Alternative Strategy
Once alternative strategies have been identified, evaluate each to determine which is the most appropriate for achieving goals and objectives.
There are a number of ways to evaluate each alternative strategy.

## Slide 4: 1.3- Development of Alternative Solutions
Financial considerations How much would it cost to implement?
Available resources Are staff, money, and time to implement available?
Target population Will the target population accept the given strategy?
Social costs What are the long term positive and negative consequences of the strategy to the target population?
Intended objectives Will it achieve the intended objectives?

## Slide 5: 1.4- Selection of Strategies and Development of Detail Plan
Once a strategy (or group of strategies) has been selected, a detail plan to implement the strategy is developed. The development of the plan requires four types of activities:
1-Programming:
Identify the activities or tasks that need to be completed in order to reach the desired objectives. In many cases, several major tasks or activities are required to achieve each objective. Activities then need to be put into the order in which they should be completed.

## Slide 6: 1.4- Selection of Strategies and Development of Detail Plan
2- Allocating resources:
Determine and assign the resources needed to implement the activities. Resources are normally divided into three general categories: human, physical (materials, facilities and equipment) and financial. In planning, both internal as well as external resources are identified. While it is important to identify resources within the organization to carry out specified activities, other public and private sector agencies can also play major roles in implementing the plan. Community members can also contribute to planning and implementation activities.

## Slide 7: 1.4- Selection of Strategies and Development of Detail Plan
3-Scheduling:
Establish the required time needed to complete each activity. This will involve an assessment of how long each task takes to be completed.
4-Fixing accountability:
Determine specific individual or agencies/institutions responsible for the accomplishment of activities. Simple devices can be used to indicate tasks and planned completion time.

## Slide 8: 1.5- Monitoring and Evaluation
Monitoring and evaluation help guide the following kinds of decisions:
Continue or discontinue a program or component of a plan
Improve existing programs/plans
Add or drop a component or an entire program
Institute a similar program elsewhere
Reallocate resources among competing programs or program components

## Slide 9: 1.5- Monitoring and Evaluation
There are two types of evaluations:
1- Process evaluation:
Helps program managers and policy makers redirect program activities to achieve desired goals. Process evaluation is concerned with the efficient use of resources such as personnel and equipment, and focuses on reducing waste and making more productive use of resources. It is primarily concerned with finding better ways of implementing the plan.
2- Impact evaluations:
Measure whether or not the plan is having an impact on the target population or environment. It is concerned with program effectiveness, that is, whether or not the plan is achieving its objectives.

## Slide 10: Exercise (Assignment)
Your Goal (for odd roll no) Improvement of Primary Health Care Services for Girls (Children) at District Lahore
Your Goal (for even roll no) Improvement of Primary Education in Punjab Province
To reach this goal:
Develop a S.M.A.R.T. Objective
Create an indicator to measure success and
Indicate data needs